Project Proposal

Development of a Mobile Application for Collaborative Trip Planning

Astana IT University

Team: Kabysheva Zukhra Yerzhankyzy, Shauzat Sayakhat Anarbekuly, Aman Yerassyl

Supervisor: Aigerim Kydyrbekova

| Item | Description |
| --- | --- |
| Project title | Development of a Mobile Application for Collaborative Trip Planning |
| Team members and roles | Kabysheva Zukhra Yerzhankyzy — requirements analysis, application structure, core logic, integration, testing and documentation Aman Yerassyl — server side, database design and API development Shauzat Sayakhat Anarbekuly — mobile interface, AI module and project coordination |
| Supervisor | Aigerim Kydyrbekova |
| Educational programme | Software Engineering |

# 1. Problem Statement

Planning a trip takes a lot of time, and planning it with a group is even harder. Information about hotels, restaurants, attractions and events is scattered across many websites and applications, so travelers have to collect it manually. When several people travel together, the discussion usually happens in a messenger chat, where ideas get lost and it is unclear which options the majority prefers. It is also difficult to estimate in advance how much each day of the trip will cost and, during the trip, to track who paid for what. As a result, travelers spend hours on planning, miss local events that take place on their travel dates and often exceed their budget.

Existing applications solve only parts of this problem: some store itineraries, some help to split expenses, and some generate plans with AI, but few combine automatic plan generation, budget distribution and group collaboration in one place, and none of the reviewed applications focuses on cities of Kazakhstan (see the Existing System Comparison document).

# 2. Target Users

- Groups of friends planning a weekend trip or a vacation together.

- Families traveling with children who need child-friendly places and a predictable budget.

- Couples who want a well-organized trip without spending hours on planning.

- Students and young people with a limited budget.

- Business travelers with limited free time.

During the diploma project the application targets trips to Astana; other cities of Kazakhstan are planned for later stages.

# 3. Aim

To design and develop a cross-platform application — a mobile application for Android and iOS and a web version built from the same codebase — that automatically generates a personalized, budget-aware, day-by-day trip plan for Astana and allows a group of travelers to plan the trip together.

# 4. Objectives

- Analyze existing trip planning applications and the relevant scientific literature.

- Collect evidence of user needs through a survey of Astana residents and interviews with potential users.

- Define functional and non-functional requirements with priorities and acceptance criteria.

- Design the system architecture, the database and the user interface.

- Implement trip creation, AI-based plan generation with budget distribution and an interactive map.

- Implement collaborative features: invitations, voting, comments, trip chat and optional expense splitting.

- Implement the AI assistant, the community feed and integrations with weather and event data.

- Test the application with real users and evaluate it against the defined metrics.

# 5. Expected Outcomes

- A working mobile application (Android and iOS) and a web version built from the same Flutter codebase, connected to one shared backend.

- Generation of a day-by-day plan for Astana with accommodation, places to eat, attractions and events, within the user's budget.

- A shared trip plan with invitations, voting, comments, a trip chat and optional expense splitting.

- An AI assistant that answers questions about the trip and changes the plan after the user's confirmation.

- A community feed where users share posts about places they visited.

- A verified database of places in Astana, partly based on recommendations from local residents.

- Evaluation results: plan generation time, share of plans within budget, synchronization time and a System Usability Scale (SUS) score of at least 70.

# 6. Project Scope

## 6.1 In Scope

- Trips to Astana: trip creation, AI-generated day-by-day plan, accommodation suggestions, budget distribution and interactive map.

- Collaboration: invitations by link or code, voting, comments, trip chat, optional expense splitting.

- AI assistant with user confirmation of every change.

- Community feed with posts linked to places and reporting of inappropriate posts.

- Weather-aware suggestions and local events on the travel dates.

- Links to booking and map services, offline access to a saved plan.

- Android and iOS applications and a web version built from one Flutter codebase and sharing one backend. The mobile application is the primary client; the web version supports the same core scenarios with a layout adapted to larger screens.

## 6.2 Out of Scope

- Cities other than Astana (planned for later stages) and trips outside Kazakhstan.

- Booking and payment inside the application: the application only provides links to external services.

- Flights and intercity transport planning.

- Features that exist only in the web version: both clients provide the same core functionality.

- Publication in the App Store and Google Play (the application will be distributed as test builds; the web version will be deployed to a test address).

# 7. Engineering Complexity

The project involves several interconnected components: mobile and web clients built from one codebase, a backend with real-time synchronization between trip participants, a database, an AI module and integrations with external services (maps, weather and events). Generating a plan is a constrained planning problem: the plan must respect the budget, the dates and the opening hours of places. Research shows that large language models alone often violate such constraints, so the project uses a hybrid approach in which the language model interprets requests, while the places come from a verified database and the budget and routes are calculated by code.

# 8. Main Milestones

| Milestone | Content |
| --- | --- |
| Pre-defense 1 — 24 October 2026 | Proposal, literature review, existing system and technology comparison, requirements, architecture diagrams, mockups, verification plan, Git repository and YouTrack project |
| Pre-defense 2 | Working prototype: trip creation, AI plan generation, map, basic collaboration |
| Final pre-defense | Complete application, results of testing with users, documentation |